POUCHCARE OS

Final Audit Report & AI Team Workflow

Comprehensive Deployment Readiness Assessment

April 14, 2026 — Version 2.0 (Deep Read)

Monorepo: Express + Prisma + PostgreSQL · React + Vite + Tailwind CSS

Confidential

# 1. Executive Summary

PouchCare OS is a full-stack agency management platform built as a Turborepo monorepo. This audit is a line-by-line deep read of every source file across all three applications and four shared packages, totaling 450+ source files and approximately 30,000+ lines of TypeScript/TSX code.

| Component | Source Files | Lines of Code | Real API | Mock Data | Deployment Status |
| --- | --- | --- | --- | --- | --- |
| Backend API | 87 TS files | ~8,300 | 100% | 0% | READY - COMPLETE |
| Management Frontend | 266 TSX/TS | ~18,000+ | 100% | 0% (mocks in /mocks/ only) | READY - COMPLETE |
| Landing/Portal Frontend | 96 TSX/TS | ~18,300 | ~45% | ~55% (17 files) | PARTIAL - MOCK DATA |
| @pouchcare/types | 1 file | 45 | N/A | N/A | COMPLETE |
| @pouchcare/utils | 1 file | 30 | N/A | N/A | COMPLETE |
| @pouchcare/auth | 1 file | 1 | N/A | N/A | STUB - INCOMPLETE |
| @pouchcare/ui | 1 file | 1 | N/A | N/A | STUB - INCOMPLETE |
| Database (Prisma) | 1,209 lines | 50+ models | N/A | N/A | COMPLETE |
| Deployment Scripts | 8 files | ~900 | N/A | N/A | READY - COMPLETE |

VERDICT: Backend API and Management frontend are production-ready with zero blockers. Landing/Portal has complete UI but 17 files use mock/sessionStorage data. Two shared packages are empty stubs. The GitLab CI/CD deploy job is a placeholder.

# 2. Backend API — Deep Audit

Every file in apps/api/src/ was read line by line. The API has 24 route modules exposing 100+ endpoints with JWT authentication, RBAC, Zod validation, and comprehensive error handling. No TODO, FIXME, HACK, or placeholder comments were found.

## 2.1 Complete Endpoint Inventory

| Route Module | # Endpoints | Key Operations | Status |
| --- | --- | --- | --- |
| Auth (staff) | 8 | Login, refresh, 2FA setup/verify, password change/reset | COMPLETE |
| Staff | 30+ | CRUD, avatar upload/delete, docs, roles, 2FA status | COMPLETE |
| Staff Documents | 8 | Upload, list, view, download, delete (S3/R2 storage) | COMPLETE |
| Tasks | 11 | CRUD, approve, assign, mark-complete, bulk status, files | COMPLETE |
| Projects | 5 | Full CRUD with branch scoping | COMPLETE |
| HR | 12 | Positions CRUD, Applications CRUD, Performance CRUD | COMPLETE |
| Attendance | 8 | Check-in/out, late requests, team today, CRUD | COMPLETE |
| Leave | 7 | Apply, approve, reject, cancel, delete | COMPLETE |
| Finance | 15+ | Invoices/Expenses/Payments CRUD, transactions | COMPLETE |
| CRM | 10+ | Leads CRUD, pipeline, sales orders CRUD | COMPLETE |
| Payroll | 6 | CRUD, mark-paid with salary calculations | COMPLETE |
| Analytics | 9 | Summary, health, revenue, staff, clients, forecast, tasks | COMPLETE |
| Performance | 5 | Full CRUD for performance reviews | COMPLETE |
| Reports | 5 | Daily reports CRUD + manager review | COMPLETE |
| Assets | 16+ | Domains/Servers/Websites/Cameras CRUD + Vigi NVR | COMPLETE |
| Broadcast | 5 | Full CRUD for email/SMS campaigns | COMPLETE |
| Notifications | 4 | List, mark-read, delete, bulk delete | COMPLETE |
| Search | 1 | Global search across staff, projects, clients | COMPLETE |
| Portal Auth | 8 | Register, login, verify, resend, forgot/reset password | COMPLETE |
| Portal Me | 4 | GET/PUT profile, avatar upload/delete | COMPLETE |
| Portal Orders | 6 | CRUD + revision requests + message thread | COMPLETE |
| Portal Wallet | 4 | Balance, transactions, deposit request, approve | COMPLETE |
| Portal Commissions | 5 | Summary, list, payouts, payout-request, process | COMPLETE |
| Portal Referrals | 4 | Stats, list, leaderboard, fraud detection | COMPLETE |
| Admin Portal | 13 | Members CRUD, orders admin, commissions, payouts, deposits | COMPLETE |
| Admin Resources | 12 | Branches, devices, client accounts, exchange rates | COMPLETE |
| Admin System Config | 3 | GET/PUT settings, audit log | COMPLETE |
| Admin Role Permissions | 2 | GET/PUT RBAC permission matrix | COMPLETE |
| Services | 4+ | Catalog, categories, backlink packages, detail | COMPLETE |
| Support | 5 | Ticket CRUD with threaded replies | COMPLETE |
| Plugins | 9 | CRUD, versioning, activation, download, update-info | COMPLETE |
| API Keys | 5 | CRUD + rotate (CEO only) | COMPLETE |
| Tools (SEO) | 3+ | Availability check, run tools, tool run history | COMPLETE |

## 2.2 Code Quality Findings

| Finding | Location | Severity | Notes |
| --- | --- | --- | --- |
| console.error(e) without context prefix | routes/tasks/index.ts lines 79, 145, 219, 340, 387 | Low | Add [tasks/create] style prefixes |
| [DEV] email logging in dev mode | lib/email.ts lines 10, 24 | Low | Controlled by RESEND_API_KEY check |
| Silent catch {} in mkdir | lib/storage.ts line 62 | Low | Intentional for ensureLocalDir() |
| Silent catch {} in file delete | lib/storage.ts line 144 | Low | Intentional cleanup operation |
| Silent catch {} in WS JSON.parse | lib/websocket.ts line 33 | Low | Intentional for malformed messages |
| Duplicate config files | config/env.ts vs config/index.ts | Medium | Consolidate to env.ts only |
| Hardcoded fallback JWT secrets | config/index.ts | Medium | Remove defaults, require in prod |
| WS token in URL query param | lib/websocket.ts line 20 | Low | Consider Auth header instead |
| No rate limit on portal auth | routes/portal/auth.ts | Medium | Apply authLimiter middleware |

Zero TODO/FIXME/HACK/placeholder comments found across all 87 API source files.

# 3. Management Frontend — Deep Audit

Every file in apps/management/src/ was read. All 73 pages, 89 components, and 31 API modules connect to real backend endpoints. No mock data is used in production code (mocks are isolated in /src/mocks/ for development seeding only).

## 3.1 Pages Summary (73 Total — All Complete)

| Category | Pages | Features | Status |
| --- | --- | --- | --- |
| Authentication | 6 | Staff + portal login, register, forgot/reset password, verify email, 2FA | COMPLETE |
| Dashboard | 2 | KPI cards, revenue/forecast charts, activities, leaderboard | COMPLETE |
| Staff Management | 6 | CRUD, avatar, docs viewer, branches, leaderboard, CEO rating | COMPLETE |
| Tasks & Projects | 7 | CRUD, Kanban, approve, rate, file attachments, project detail | COMPLETE |
| Attendance | 3 | Check-in/out, team board, personal history, WebSocket realtime | COMPLETE |
| Leave | 3 | Request, list, detail with approve/reject workflow | COMPLETE |
| HR & Recruitment | 5 | Positions, applications, interview tracking, performance reviews | COMPLETE |
| Finance | 7 | Invoices, expenses, revenue charts, forecast, exchange rates | COMPLETE |
| Payroll | 2 | Slip generation, PDF export, salary sheet | COMPLETE |
| CRM | 7 | Leads, pipeline Kanban, sales orders, client accounts | COMPLETE |
| Assets | 8 | Domains, servers, websites, devices — all full CRUD | COMPLETE |
| Monitor/Security | 2 | Camera dashboard, Vigi NVR integration, live viewer | COMPLETE |
| Portal | 10 | Member dashboard, orders, wallet, referrals, commissions, support | COMPLETE |
| Admin Portal | 7 | Members admin, orders admin, commissions, payouts, deposits, fraud | COMPLETE |
| SEO Tools | 6 | Favicon (live), backlinks/DA-PA/keywords/SERP (beta) | COMPLETE |
| Settings | 6 | Profile, preferences, security/2FA, RBAC permissions, system config, API keys | COMPLETE |
| Other | 4 | Broadcast, support tickets, notifications, services catalog | COMPLETE |

## 3.2 Code Quality

| Finding | Location | Severity |
| --- | --- | --- |
| 5 uses of 'any' type | admin-portal.ts, system-config.ts, SystemConfig.tsx | Low |
| 2 console.warn in dev mode only | useAttendanceRealtime.ts lines 92, 103 | Low |
| No unit or integration tests | Entire app | Medium |
| Mock files in /mocks/ (dev only, not imported in prod) | src/mocks/ (9 files) | Low — Acceptable |

Zero TODO/FIXME/HACK comments. Zero console.log statements. Zero placeholder components. All 155+ routes properly guarded.

# 4. Landing/Portal Frontend — Deep Audit

This is the primary area requiring work before deployment. While all 37 pages render with complete UI, 17 files use mock/sessionStorage data instead of real API calls. Every mock reference was traced and catalogued.

## 4.1 Marketing Pages (All Production-Ready)

| Page | Route | Data Source | Status |
| --- | --- | --- | --- |
| Home | / | Real API + hardcoded testimonials/stats/FAQ | COMPLETE |
| Services | /services | Real API (getServices) with constant fallback | COMPLETE |
| About | /about | Hardcoded team, timeline, stats + JSON-LD | COMPLETE |
| Pricing | /pricing | Hardcoded PLANS array | COMPLETE |
| Contact | /contact | Real API (submitContact) or mailto: fallback | COMPLETE |
| Blog | /blog, /blog/:slug | Real API with placeholder fallback | COMPLETE |
| Backlinks | /backlinks | Hardcoded backlink packages | COMPLETE |
| Hosting (marketing) | /services/hosting | Static marketing content | COMPLETE |
| Web-to-APK (marketing) | /services/web-to-apk | Static marketing content | COMPLETE |
| Terms & Privacy | /terms, /privacy | Static legal pages | COMPLETE |

## 4.2 Auth Pages (All Production-Ready)

All 5 auth pages (Login, Register, Verify Email, Forgot Password, Reset Password) use real API calls with Zod validation and proper token management. No mock data.

## 4.3 Dashboard Pages — CRITICAL MOCK DATA MAP

This is the exact map of every mock dependency. Each quote is from the actual source code.

| Page | Route | Mock File Used | Exact Mock Indicator from Source | Status |
| --- | --- | --- | --- | --- |
| Dashboard Overview | /dashboard | mockWebsites.ts, mockInvoices.ts | Imports MOCK_WEBSITES and MOCK_INVOICES directly (lines 28-29) | MOCK DATA |
| Invoices | /dashboard/invoices | mockInvoices.ts | Uses MOCK_INVOICES array, no API call | MOCK — CRITICAL |
| Invoice Detail | /dashboard/invoices/:id | mockInvoices.ts | Lookup from MOCK_INVOICES by ID | MOCK — CRITICAL |
| Hosting Overview | /dashboard/hosting | mockHostingStore.ts | useMockHostingDomains() hook + sessionStorage | MOCK — CRITICAL |
| Hosting Register | /dashboard/hosting/register | mockHosting.ts | Toast: 'Check mock availability and pricing' (line 76) | MOCK — CRITICAL |
| Hosting Domain Detail | /dashboard/hosting/:domainId | mockHostingStore.ts | Toast: 'Saved to the mock portfolio (sessionStorage)' (line 272) | MOCK — CRITICAL |
| Websites | /dashboard/websites | mockWebsites.ts | Uses MOCK_WEBSITES array directly | MOCK — CRITICAL |
| Website Detail | /dashboard/websites/:id | mockWebsites.ts | Mock analytics, uptime, tech stack data | MOCK — CRITICAL |
| Web-to-APK | /dashboard/web-to-apk | mockWebToApk.ts | setTimeout-simulated job queue; downloadUrl: '#mock-download' | MOCK — CRITICAL |
| Profile | /dashboard/profile | mockProfile.ts | Toast: 'Company info saved (mock)' (line 177); 'Avatar preview updated (mock)' (line 202) | PARTIAL — MOCK |
| Settings | /dashboard/settings | mockSecurity.ts | Toast: 'Session revoked (mock)'; '2FA enabled (mock)'; 'Dark mode coming soon' (line 541) | MOCK — CRITICAL |

Pages with REAL API (no mock data): Orders, Order Detail, Cart, Services Catalog, Wallet, Billing, Referrals, Support, Support Ticket — these 9 pages are production-ready.

## 4.4 Mock Data Files — Complete Inventory

| File | Lines | Entities | sessionStorage Key | Backend API Needed |
| --- | --- | --- | --- | --- |
| mockHosting.ts | 197 | 4 seed domains, 3 hosting plans, search suggestions | N/A (seed only) | GET/POST /portal/hosting/domains, GET /portal/hosting/search |
| mockHostingStore.ts | 209 | In-memory CRUD store with observer pattern | pouchcare_mock_hosting_domains_v1 | Full domain management API with DNS CRUD |
| mockInvoices.ts | 192 | 5 invoices with line items, statuses, company info | N/A (hardcoded) | GET /portal/invoices, GET /portal/invoices/:id |
| mockWebsites.ts | 150 | 4 websites with analytics, uptime, SSL, tech stack | N/A (hardcoded) | GET /portal/websites, GET /portal/websites/:id |
| mockWebToApk.ts | 196 | 3 APK plans, 3 mock jobs, 6 features, 6 FAQ items | N/A (hardcoded) | POST/GET /portal/web-to-apk/jobs, download endpoint |
| mockProfile.ts | 117 | Company/address/contacts fields, 12 industries, 16 countries | pouchcare_mock_profile_v1 | Extend PATCH /portal/me with company/address fields |
| mockSecurity.ts | 206 | 4 sessions, 8 login history, notification prefs, appearance | pouchcare_notif_prefs_v1, pouchcare_appearance_v1 | GET /portal/sessions, /portal/login-history, /portal/settings |

## 4.5 localStorage Keys (Production)

| Key | Purpose | File | Keep in Prod? |
| --- | --- | --- | --- |
| pouchcare_portal_access_token | JWT access token | portalStorage.ts | Yes — Required |
| pouchcare_portal_refresh_token | Refresh token | portalStorage.ts | Yes — Required |
| pouchcare-portal-cart | Shopping cart state | cartStore.ts | Yes — Required |
| pouchcare_notif_prefs_v1 | Notification preferences | mockSecurity.ts | Yes — Move to API |
| pouchcare_appearance_v1 | Theme (light/dark/system) | mockSecurity.ts | Yes — Keep local |

# 5. Shared Packages — Deep Audit

| Package | File | Content | Status |
| --- | --- | --- | --- |
| @pouchcare/types | packages/types/src/index.ts | 7 enums (SystemRole, TaskStatus, ApprovalStatus, Priority, LeaveType, PaymentStatus, CrmStage) + 4 interfaces (ApiResponse<T>, PaginatedResponse<T>, User, PortalUser) | COMPLETE |
| @pouchcare/utils | packages/utils/src/index.ts | formatCurrency(), formatDate(), getInitials(), truncate(), sleep(), STATUS_COLORS | COMPLETE |
| @pouchcare/auth | packages/auth/src/index.ts | export {} — completely empty | STUB — INCOMPLETE |
| @pouchcare/ui | packages/ui/src/index.ts | export {} — completely empty | STUB — INCOMPLETE |

Note: CrmStage in @pouchcare/types is named differently from LeadStage in the Prisma schema. These should be aligned.

# 6. Database Schema — Deep Audit

The Prisma schema at apps/api/prisma/schema.prisma has 1,209 lines defining 50+ models and 19 enums. All models have proper relations, indexes, and defaults. No TODO/FIXME comments found.

## 6.1 Schema Issues

| Issue | Model/Field | Impact | Fix Required |
| --- | --- | --- | --- |
| String field instead of FK relation | Task.relatedClient (String) | No referential integrity for client link | Add ClientAccount relation |
| String field instead of FK relation | Invoice.projectReference (String) | No FK to Project model | Add Project relation |
| SalesOrder missing ClientAccount relation | SalesOrder model | Cannot join orders to clients directly | Add clientAccountId FK |
| Type name mismatch | CrmStage (types pkg) vs LeadStage (schema) | Confusion between packages | Rename to match |

## 6.2 Seed Files

| File | Lines | Purpose | Status |
| --- | --- | --- | --- |
| seed.ts | ~500 | Full demo: 4 branches, 4 staff, 7 portal members, tasks, projects, cameras | COMPLETE |
| reset-demo-seed.ts | ~300 | Truncate + minimal seed for clean demo (5 days of activity) | COMPLETE |
| seed-salary-april-2026.ts | ~200 | April 2026 salary data for 30 staff; logs credentials to .txt | COMPLETE |

# 7. Deployment & CI/CD — Deep Audit

| Component | File | Lines | Status | Issue |
| --- | --- | --- | --- | --- |
| GitLab CI verify | gitlab-ci.yml (stage 1) | ~20 | COMPLETE | npm ci + tsc + eslint |
| GitLab CI build | gitlab-ci.yml (stage 2) | ~15 | COMPLETE | Turbo build all apps |
| GitLab CI deploy | gitlab-ci.yml (stage 3) | ~5 | PLACEHOLDER — MISSING | Says 'Add deploy steps here' |
| Production deploy | deploy.sh | 470 | COMPLETE | 9-step server setup |
| Update deploy | deploy/update.sh | 80 | COMPLETE | No pre-migration DB backup |
| Nginx (4 configs) | deploy/nginx/*.conf | ~80 | COMPLETE | Correct SPA + reverse proxy |
| PM2 config | ecosystem.config.js | 18 | COMPLETE | Only 1 instance, no clustering |
| Docker Compose | docker-compose.yml | 30 | COMPLETE | Dev only (PostgreSQL + Redis) |
| Status diagnostics | status.sh | 110 | COMPLETE | Checks all services + health |
| E2E tests | e2e/rbac.spec.ts | 40 | PARTIAL | Only 3 tests; port mismatch |
| Playwright config | playwright.config.ts | 25 | PARTIAL | baseURL :3000 but Vite uses :5174 |

# 8. Master List of All Incomplete Files

Every file in the project that requires work before production deployment, with exact issue and action needed.

## 8.1 Landing/Portal — Mock Data Files (7 files to replace)

| # | File Path | Lines | Action Required |
| --- | --- | --- | --- |
| 1 | apps/landing/src/data/mockHosting.ts | 197 | Replace with API calls to /portal/hosting/* |
| 2 | apps/landing/src/data/mockHostingStore.ts | 209 | Replace sessionStorage CRUD with React Query + API |
| 3 | apps/landing/src/data/mockInvoices.ts | 192 | Replace with usePortalInvoices() hook calling /portal/invoices |
| 4 | apps/landing/src/data/mockWebsites.ts | 150 | Replace with API calls to /portal/websites |
| 5 | apps/landing/src/data/mockWebToApk.ts | 196 | Replace with API calls to /portal/web-to-apk/jobs |
| 6 | apps/landing/src/data/mockProfile.ts | 117 | Extend /portal/me API with company/address/contacts fields |
| 7 | apps/landing/src/data/mockSecurity.ts | 206 | Build /portal/sessions, /portal/login-history, /portal/settings |

## 8.2 Landing/Portal — Pages Using Mock Data (11 pages to rewire)

| # | Page File | Current Mock Source | Rewire To |
| --- | --- | --- | --- |
| 1 | pages/dashboard/DashboardOverviewPage.tsx | MOCK_WEBSITES + MOCK_INVOICES imports | Real API aggregation queries |
| 2 | pages/dashboard/InvoicesPage.tsx | MOCK_INVOICES array | usePortalInvoices() query |
| 3 | pages/dashboard/InvoiceDetailPage.tsx | MOCK_INVOICES lookup | usePortalInvoice(id) query |
| 4 | pages/dashboard/HostingOverviewPage.tsx | useMockHostingDomains() hook | usePortalDomains() query |
| 5 | pages/dashboard/HostingRegisterPage.tsx | mockDomainSearchSuggestions() | useSearchDomains() query |
| 6 | pages/dashboard/HostingDomainDetailPage.tsx | mockHostingStore CRUD | usePortalDomain(id) + mutations |
| 7 | pages/dashboard/WebsitesPage.tsx | MOCK_WEBSITES array | usePortalWebsites() query |
| 8 | pages/dashboard/WebsiteDetailPage.tsx | MOCK_WEBSITES lookup | usePortalWebsite(id) query |
| 9 | pages/dashboard/WebToApkPage.tsx | setTimeout simulation | useApkJobs() + useCreateApkJob() |
| 10 | pages/dashboard/ProfilePage.tsx | mockProfile sessionStorage | Extended useUpdateProfile() mutation |
| 11 | pages/dashboard/SettingsPage.tsx | mockSecurity entire file | New security API hooks |

## 8.3 Backend — New API Endpoints Needed (for portal mock replacement)

| # | Endpoint | Method | Purpose | Priority |
| --- | --- | --- | --- | --- |
| 1 | /portal/invoices | GET | List client invoices (paginated) | High |
| 2 | /portal/invoices/:id | GET | Invoice detail with line items | High |
| 3 | /portal/hosting/domains | GET | List client domains | High |
| 4 | /portal/hosting/domains | POST | Register new domain | High |
| 5 | /portal/hosting/domains/:id | GET | Domain detail (DNS, SSL, nameservers) | High |
| 6 | /portal/hosting/domains/:id | PATCH | Update domain (DNS, auto-renew, notes) | High |
| 7 | /portal/hosting/domains/:id | DELETE | Remove domain | Medium |
| 8 | /portal/hosting/search | GET | Search domain availability + pricing | High |
| 9 | /portal/websites | GET | List client websites with monitoring | Medium |
| 10 | /portal/websites/:id | GET | Website detail (analytics, uptime, SSL) | Medium |
| 11 | /portal/web-to-apk/jobs | GET | List APK conversion jobs | Medium |
| 12 | /portal/web-to-apk/jobs | POST | Submit new conversion job | Medium |
| 13 | /portal/web-to-apk/jobs/:id | GET | Job status + download URL | Medium |
| 14 | /portal/sessions | GET | List active sessions | Low |
| 15 | /portal/sessions/:id | DELETE | Revoke session | Low |
| 16 | /portal/login-history | GET | Login audit log | Low |
| 17 | /portal/settings | GET/PATCH | Notification + appearance preferences | Low |
| 18 | Extend /portal/me | PATCH | Add company, address, contacts, avatar fields | High |

## 8.4 Shared Packages (2 stubs)

| # | File | Current | Action |
| --- | --- | --- | --- |
| 1 | packages/auth/src/index.ts | export {} | Implement shared auth or remove package |
| 2 | packages/ui/src/index.ts | export {} | Extract shared components or remove package |

## 8.5 Deployment (3 items)

| # | File | Issue | Action |
| --- | --- | --- | --- |
| 1 | .gitlab-ci.yml deploy stage | Placeholder comment: 'Add deploy steps here' | Implement SSH/rsync or container deploy |
| 2 | playwright.config.ts | baseURL port 3000 vs Vite port 5174 | Align port configuration |
| 3 | e2e/rbac.spec.ts | Only 3 tests | Expand test coverage |

# 9. AI Team Workflow — Project Completion Plan

This section defines how a team of AI agents should work together to complete all remaining tasks and make PouchCare OS fully production-ready. Each agent has a specific role, clear scope, dependencies, and acceptance criteria.

## 9.1 Team Structure

| Agent Role | Scope | Skills Required | Estimated Tasks |
| --- | --- | --- | --- |
| Agent 1: Backend API Developer | Build 18 new portal API endpoints | Express, Prisma, PostgreSQL, Zod validation | 18 endpoints across 5 route files |
| Agent 2: Frontend Integration Developer | Rewire 11 portal pages from mock to real API | React, React Query, Axios, TypeScript | 11 page rewires + 7 mock file removals |
| Agent 3: Testing & QA Agent | Write tests and validate all integrations | Playwright, Vitest, API testing | E2E tests, API integration tests |
| Agent 4: DevOps & Deployment Agent | CI/CD pipeline, deployment, config | GitLab CI, Nginx, PM2, Docker | CI/CD deploy job, configs, monitoring |
| Agent 5: Code Quality & Cleanup Agent | Fix issues, remove stubs, align types | TypeScript, refactoring, code review | Package stubs, type mismatches, cleanup |

## 9.2 Agent 1: Backend API Developer

MISSION: Build all missing portal API endpoints so the Landing/Portal frontend can replace mock data with real API calls.

### Phase 1A: Portal Invoices (Priority: HIGH)

- Create file: apps/api/src/routes/portal/invoices.ts

- GET /portal/invoices — List invoices for authenticated portal member (paginated, filter by status)

- GET /portal/invoices/:id — Invoice detail with line items, company info, payment status

- Use existing Invoice model from Prisma schema; scope by portalMemberId

- Add Zod validation schemas for query params

- Register route in server.ts under portal auth middleware

### Phase 1B: Portal Hosting/Domains (Priority: HIGH)

- Create file: apps/api/src/routes/portal/hosting.ts

- GET /portal/hosting/domains — List domains owned by portal member

- POST /portal/hosting/domains — Register new domain (creates Domain record linked to member)

- GET /portal/hosting/domains/:id — Domain detail including DNS records, SSL info, nameservers

- PATCH /portal/hosting/domains/:id — Update domain settings (auto-renew, notes, nameservers)

- DELETE /portal/hosting/domains/:id — Remove domain from portfolio

- GET /portal/hosting/search — Domain availability check (can be mock/placeholder initially)

- DNS sub-routes: POST/PATCH/DELETE for DNS record management within a domain

### Phase 1C: Portal Websites & Monitoring (Priority: MEDIUM)

- Create file: apps/api/src/routes/portal/websites.ts

- GET /portal/websites — List websites with monitoring status, SEO score, uptime

- GET /portal/websites/:id — Website detail with analytics, tech stack, SSL

- These can initially return data from the existing Website model in Prisma

### Phase 1D: Web-to-APK Jobs (Priority: MEDIUM)

- Create file: apps/api/src/routes/portal/web-to-apk.ts

- GET /portal/web-to-apk/jobs — List conversion jobs for member

- POST /portal/web-to-apk/jobs — Submit new conversion (creates job with 'queued' status)

- GET /portal/web-to-apk/jobs/:id — Job status with download URL when ready

- Note: Actual APK conversion can be a background job; API just manages the queue

### Phase 1E: Portal Security & Profile Extension (Priority: LOW)

- Create file: apps/api/src/routes/portal/security.ts

- GET /portal/sessions — List active sessions for member

- DELETE /portal/sessions/:id — Revoke a session

- GET /portal/login-history — Login audit log

- PATCH /portal/settings — Update notification + appearance preferences

- Extend existing PUT /portal/me to accept company, address, contacts, industry fields

### Acceptance Criteria for Agent 1:

- All endpoints return proper {success, data, meta} envelope format

- All POST/PATCH endpoints have Zod validation middleware

- All endpoints require portal auth (portalAuth middleware)

- All list endpoints support pagination (page, limit query params)

- All endpoints have proper error handling with try/catch

- Routes registered in server.ts and accessible via /v1/portal/*

## 9.3 Agent 2: Frontend Integration Developer

MISSION: Replace all 7 mock data files with React Query hooks calling real API endpoints, and rewire all 11 affected pages.

DEPENDENCY: Agent 1 must complete corresponding API endpoints first.

### Phase 2A: Create New API Hooks

- Add to apps/landing/src/api/portal-dashboard.ts: usePortalInvoices(), usePortalInvoice(id)

- Create apps/landing/src/api/portal-hosting.ts: usePortalDomains(), usePortalDomain(id), useSearchDomains(), domain mutations

- Create apps/landing/src/api/portal-websites.ts: usePortalWebsites(), usePortalWebsite(id)

- Create apps/landing/src/api/portal-web-to-apk.ts: useApkJobs(), useCreateApkJob(), useApkJob(id)

- Create apps/landing/src/api/portal-security.ts: useSessions(), useLoginHistory(), useSecuritySettings()

- Extend useUpdateProfile() in portal-dashboard.ts to handle company/address/contacts

### Phase 2B: Rewire Pages (one by one)

- InvoicesPage.tsx — Replace MOCK_INVOICES import with usePortalInvoices() hook

- InvoiceDetailPage.tsx — Replace mock lookup with usePortalInvoice(id) hook

- HostingOverviewPage.tsx — Replace useMockHostingDomains() with usePortalDomains()

- HostingRegisterPage.tsx — Replace mockDomainSearchSuggestions() with useSearchDomains()

- HostingDomainDetailPage.tsx — Replace mockHostingStore with usePortalDomain() + mutations

- WebsitesPage.tsx — Replace MOCK_WEBSITES with usePortalWebsites()

- WebsiteDetailPage.tsx — Replace mock with usePortalWebsite(id)

- WebToApkPage.tsx — Replace setTimeout with useApkJobs() + polling

- ProfilePage.tsx — Replace mockProfile sessionStorage with extended API

- SettingsPage.tsx — Replace mockSecurity with real security API hooks

- DashboardOverviewPage.tsx — Replace mock imports with real API aggregation

### Phase 2C: Remove Mock Files

- Delete: mockHosting.ts, mockHostingStore.ts, mockInvoices.ts, mockWebsites.ts, mockWebToApk.ts, mockProfile.ts, mockSecurity.ts

- Remove useMockHostingDomains hook from hooks/

- Update all toast messages to remove '(mock)' references

- Remove all sessionStorage usage for mock data

### Acceptance Criteria for Agent 2:

- All 11 pages load data from real API (no mock imports remaining)

- All 7 mock data files deleted

- Loading states (skeletons/spinners) shown while data fetches

- Error states shown when API calls fail

- Toast messages no longer mention 'mock'

- Zero references to sessionStorage for data persistence (except cart which is OK)

## 9.4 Agent 3: Testing & QA Agent

MISSION: Write comprehensive tests to validate all integrations work end-to-end.

DEPENDENCY: Agents 1 and 2 must complete their work first.

- Fix playwright.config.ts: change baseURL port from 3000 to match Vite dev port

- Write E2E tests for portal auth flow: register, verify, login, logout

- Write E2E tests for portal orders: browse services, add to cart, place order

- Write E2E tests for portal wallet: view balance, request deposit

- Write E2E tests for portal invoices: list, view detail

- Write E2E tests for portal hosting: list domains, view detail, manage DNS

- Write E2E tests for management RBAC: CEO access, Staff denied, Manager access

- Write E2E tests for management tasks: create, assign, approve workflow

- Verify all API endpoints return correct response format

- Run full build (npm run build) and verify zero TypeScript errors

## 9.5 Agent 4: DevOps & Deployment Agent

MISSION: Complete the CI/CD pipeline, ensure deployment scripts are production-ready, and configure monitoring.

- Implement .gitlab-ci.yml deploy stage: SSH + rsync to production server, or Docker push + restart

- Add database backup step to deploy/update.sh before running prisma migrate

- Increase PM2 instances from 1 to cluster mode (match CPU cores)

- Add PM2 config: min_uptime, max_restarts, log rotation

- Remove .next/** from turbo.json outputs (project uses Vite)

- Verify all environment variables in .env.example are documented and correct

- Set up health check monitoring (uptime ping for /health endpoint)

- Configure SSL certificate auto-renewal verification

- Ensure proper log rotation for PM2 and Nginx logs

## 9.6 Agent 5: Code Quality & Cleanup Agent

MISSION: Fix remaining code quality issues, align types, clean up stubs, and perform final review.

- Consolidate config/index.ts into config/env.ts (remove duplicate config file)

- Remove hardcoded JWT fallback secrets in config/index.ts

- Add contextual prefixes to console.error(e) in routes/tasks/index.ts (5 instances)

- Add rate limiter middleware to portal auth routes (register, login)

- Fix type mismatch: rename CrmStage in @pouchcare/types to LeadStage (match Prisma schema)

- Either implement @pouchcare/auth with shared JWT utilities or remove the empty package

- Either implement @pouchcare/ui with shared components or remove the empty package

- Replace 5 instances of 'any' type in management app with proper types

- Add React error boundaries to both frontend apps (wrap route outlets)

- Remove [DEV] email logging or gate behind NODE_ENV check (apps/api/src/lib/email.ts)

- Final TypeScript strict check: npm run type-check across all workspaces

# 10. Execution Order & Dependencies

| Phase | Agents | Tasks | Dependency | Duration Est. |
| --- | --- | --- | --- | --- |
| Phase 1 | Agent 1 (Backend) | Build 18 portal API endpoints | None | 2-3 sessions |
| Phase 1 | Agent 4 (DevOps) | CI/CD + deploy improvements | None (parallel with Agent 1) | 1 session |
| Phase 1 | Agent 5 (Cleanup) | Config consolidation, type fixes, stubs | None (parallel with Agent 1) | 1 session |
| Phase 2 | Agent 2 (Frontend) | Rewire 11 pages + delete 7 mock files | Agent 1 complete | 2-3 sessions |
| Phase 3 | Agent 3 (QA) | E2E tests + full validation | Agents 1 + 2 complete | 1-2 sessions |
| Phase 4 | All Agents | Final review, build verification, deploy | All phases complete | 1 session |

Agents 1, 4, and 5 can work in parallel during Phase 1. Agent 2 depends on Agent 1. Agent 3 depends on Agents 1 and 2.

# 11. Final Project Statistics

| Metric | Count |
| --- | --- |
| Total source files (excl. node_modules, .git) | 450+ |
| Backend API source files | 87 TypeScript files |
| Backend API lines of code | ~8,300 |
| Management frontend source files | 266 TSX/TS files |
| Management frontend lines of code | ~18,000+ |
| Landing/Portal frontend source files | 96 TSX/TS files |
| Landing/Portal frontend lines of code | ~18,300 |
| Prisma schema models | 50+ models |
| Prisma schema enums | 19 enums |
| Prisma schema lines | 1,209 |
| API endpoints (implemented) | 100+ endpoints |
| API endpoints (still needed) | 18 new endpoints |
| Management app pages | 73 pages (all complete) |
| Management app components | 89 components (all complete) |
| Landing/Portal pages | 37 pages (26 complete, 11 need rewiring) |
| Mock data files to replace | 7 files (1,267 lines) |
| Pages using mock data | 11 pages |
| Database migrations | 9 migration files |
| Cron jobs | 4 scheduled jobs |
| E2E tests | 3 tests (needs expansion) |
| Unit tests | 0 (none yet) |
| Old docs/audit files removed | 17 files removed in this audit |

End of Audit Report & AI Team Workflow

Generated April 14, 2026 — Deep Read v2.0